.

# Retail Sales Revenue Analytics Project Journal

## Milestone: Database Design & ETL Pipeline Completed

### Project Objective

To build an end-to-end Business Intelligence solution that simulates a real retail company by designing a relational database, generating realistic business data using Python, storing it in PostgreSQL, performing SQL analysis, and creating interactive dashboards in Power BI and Tableau.

# Phase 1 – Project Planning

### Completed

- Defined the project scope.

- Chose a Retail Sales Revenue Analytics project to simulate a real retail business.

- Planned the complete BI workflow from data generation to dashboard reporting.

- Created the project folder structure for Data, Scripts, SQL, Power BI, Tableau, Documentation, and Git.

# Phase 2 – Data Modeling

### Completed

Designed the complete Star Schema.

### Dimension Tables

- Employees

- Stores

- Categories

- Suppliers

- Products

- Customers

### Fact Tables

- Sales

- OrderDetails

- Inventory

### Deliverables

- Star Schema Diagram

- Data Dictionary

- Relationship Mapping

- Primary Keys

- Foreign Keys

# Phase 3 – Data Dictionary

Created a complete Data Dictionary containing every column, data type, primary key, foreign key, and business description for all nine tables.

Reviewed and refined the dictionary several times to ensure it matched a realistic retail business.

# Phase 4 – PostgreSQL Database

Successfully created the complete PostgreSQL database.

### Tables Created

- Employees

- Stores

- Categories

- Suppliers

- Products

- Customers

- Sales

- OrderDetails

- Inventory

### Implemented

- Primary Keys

- Foreign Keys

- Identity Columns

- CHECK Constraints

- UNIQUE Constraints

- NOT NULL Constraints

- DEFAULT Values

Verified all table relationships successfully.

# Phase 5 – Python ETL Framework

Reorganized the project into a reusable ETL architecture.

## Created

Scripts/

config.py

helpers.py

generate_all.py

backup/

generators/

__init__.py

generate_categories.py

generate_suppliers.py

generate_stores.py

generate_employees.py

generate_customers.py

generate_products.py

generate_sales.py

generate_orderdetails.py

generate_inventory.py

### config.py

Created a central configuration file containing:

- Project paths

- Data folder paths

- Number of records

- Random seed

### helpers.py

Created reusable helper functions including:

- save_files()

- random_date()

This eliminated duplicate code across all generator files.

### generate_all.py

Created a master script responsible for running every generator automatically.

# Phase 6 – Python Data Generation

Built data generators for every database table.

## Completed

### Categories

Generated:

- CategoryID

- CategoryName

- Description

Exported to CSV and Excel.

### Suppliers

Generated:

- SupplierID

- SupplierName

- ContactEmail

- PhoneNumber

Exported to CSV and Excel.

### Stores

Generated:

- StoreID

- StoreName

- City

- State

- Region

- OpeningDate

- ManagerEmployeeID

Exported to CSV and Excel.

### Employees

Generated:

- EmployeeID

- FirstName

- LastName

- Gender

- Department

- JobTitle

- HireDate

- Salary

- Email

- PhoneNumber

- EmploymentStatus

- StoreID

Exported to CSV and Excel.

### Customers

Generated:

- CustomerID

- FirstName

- LastName

- Gender

- Email

- PhoneNumber

- City

- State

- RegistrationDate

- LoyaltyLevel

- IsSubscribed

Exported to CSV and Excel.

### Products

Generated:

- ProductID

- ProductName

- CategoryID

- Brand

- UnitPrice

- CostPrice

- SupplierID

- Status

- ManufactureDate

- ExpiryDate

- IsPerishable

- Barcode

Exported to CSV and Excel.

### Sales

Generated:

- SaleID

- CustomerID

- EmployeeID

- StoreID

- SaleDate

- PaymentMethod

- TotalAmount

- TransactionStatus

Exported to CSV and Excel.

### OrderDetails

Generated:

- OrderDetailID

- SaleID

- ProductID

- Quantity

- UnitPrice

- Discount

- LineTotal

Exported to CSV and Excel.

### Inventory

Generated:

- InventoryID

- StoreID

- ProductID

- Quantity

- LastUpdated

Exported to CSV and Excel.

# Phase 7 – ETL Testing

Successfully executed:

python generate_all.py

Results:

- Generated datasets for all nine tables.

- Exported CSV files successfully.

- Exported Excel files successfully.

- Confirmed the ETL pipeline runs end-to-end without errors.

# Problems Solved During Development

Resolved several implementation issues during development:

- Reorganized the ETL project structure into reusable modules.

- Corrected Python import path issues for generator modules.

- Created a backup of the original employee generator before refactoring.

- Verified all generated columns matched the PostgreSQL schema.

- Confirmed the final ETL pipeline executed successfully.

# Current Project Status

## Completed

- Project Planning

- Folder Structure

- Star Schema

- Data Dictionary

- PostgreSQL Database

- Table Relationships

- Constraints

- ETL Framework

- Python Data Generation

- CSV Generation

- Excel Generation

- End-to-End ETL Test

# Upcoming Milestones

## Phase 8

Load generated datasets into PostgreSQL.

Tasks:

- Import all CSV files.

- Verify record counts.

- Validate foreign key integrity.

## Phase 9

SQL Business Analysis.

Examples:

- Monthly revenue analysis

- Best-selling products

- Sales by region

- Sales by employee

- Inventory analysis

- Customer loyalty analysis

- Supplier performance

- Product profitability

- Executive KPI reporting

## Phase 10

Power BI Dashboard

Build interactive dashboards including:

- Executive Dashboard

- Sales Dashboard

- Customer Dashboard

- Product Dashboard

- Inventory Dashboard

- Store Performance Dashboard

## Phase 11

Tableau Dashboard

Recreate and enhance business insights using Tableau to demonstrate proficiency with multiple BI tools.

## Phase 12

GitHub Portfolio

Finalize the project by:

- Cleaning the repository

- Writing a professional README

- Including setup instructions

- Adding screenshots of SQL queries and dashboards

- Publishing the completed portfolio project

# Overall Progress

Project Planning               ██████████ 100%

Data Modeling                  ██████████ 100%

Data Dictionary                ██████████ 100%

PostgreSQL Database            ██████████ 100%

Python ETL                     ██████████ 100%

Data Generation                ██████████ 100%

Data Loading                   ░░░░░░░░░░   0%

SQL Analysis                   ░░░░░░░░░░   0%

Power BI Dashboard             ░░░░░░░░░░   0%

Tableau Dashboard              ░░░░░░░░░░   0%

GitHub Portfolio               ░░░░░░░░░░   0%